# CS-250 Final Project: Sprint Review and Retrospective

# Sprint Review and Retrospective

The SNHU Travel project provided an opportunity to experience the software development life cycle through the Scrum-Agile framework. During the course of this class, multiple Scrum roles were adopted and completed activities that reflected the responsibilities of a Product Owner, Developer, Tester, and Scrum Master. Each of these roles helped me gain a greater understanding of how Agile teams must collaborate in order to deliver value to stakeholders that on par with they expect, while also adapting to changing requirements. This Sprint Review and Retrospective evaluates the effectiveness of Agile practices, the team’s performance, and the many lessons that were learned throughout the course of the project.

# Applying Roles

The success of the SNHU Travel project depended on the collaboration of several Scrum-Agile team roles. With the role of the Product Owner, creating and prioritizing user stories that represented the needs of the customers was one of the top points that I helped create. This ensured that the team was more focused on developing features for the stakeholders with the greatest value to offer. The team was able to organize the work effectively and maintain alignment with project goals by prioritizing the backlog.

In the developer role I worked on incorporating software updates and edits to modify the project and meet requirements. This experience demonstrated the importance of collaborating and working with the team during development. Developers were responsible for transforming user stories into functional software while working closely with other team members to address challenges and incorporate feedback.

As a tester, I created and evaluated test cases to verify that software requirements were met. This testing helped us identify any issues that may arise early on and ensure that the application functioned as intended. This role emphasized the importance of quality assurance throughout the development process rather than only at the end of the project.

As a Scrum Master, my role allowed me to reflect on the team performance and the effectiveness of Scrum practices. The Scrum Master coordinates communication, removes issues early on, and ensures that Agile principles are followed. Each role contributed to the project’s success by supporting collaboration, transparency, and continuous improvement.

# Completing User Stories

The Scrum-Agile approach helped user stories move efficiently from planning to completion. Early in the project, user stories were created to represent customer needs and desired functionality for the SNHU Travel application. These user stories were organized within the product backlog and prioritized according to their value to stakeholders.

Breaking requirements into user stories made the work more manageable and allowed the team to focus on specific objectives during each sprint. As development progressed, completed user stories were reviewed to ensure they met requirements before moving on to additional work. Because Agile emphasizes incremental delivery, the team was able to demonstrate progress regularly rather than waiting until the end of the project. This approach improved visibility, increased accountability, and ensured that the final product aligned with customer expectations.

# Handling Interruptions

One of the biggest benefits I noticed while using the Scrum-Agile framework was how well it handled change. During the SNHU Travel project, priorities did not always stay the same, and new feedback sometimes led to updates in requirements. Instead of causing major delays or forcing the team to redo large portions of work, Agile gave us a structured way to adjust through backlog refinement and sprint planning.

For example, when software updates or modifications were identified after initial development, they could be added to the product backlog and scheduled for a future sprint. User stories could also be reprioritized based on stakeholder feedback, ensuring that the team focused on the features that delivered the most value. This made it easier to manage interruptions and continue making progress without losing momentum. Compared to a traditional Waterfall approach, where changes can be difficult and costly once development is underway, Agile provided the flexibility needed to respond to evolving requirements while still keeping the project on track.

# Communication

Communication played a huge role in the success of the project. Throughout the Scrum process, activities such as sprint planning meetings, daily Scrum discussions, sprint reviews, and retrospectives gave team members regular opportunities to stay connected and work together. These meetings helped everyone stay informed about project progress, priorities, and any challenges that needed attention.

I saw the value of communication in several course activities. Discussions about user stories helped clarify what the customer wanted and ensured that the team was focused on the right priorities. Feedback from testing activities highlighted areas where the software could be improved before moving forward. Daily Scrum discussions were especially helpful because they gave team members a chance to share updates, talk through obstacles, and coordinate their work. Having these consistent conversations helped prevent confusion and kept everyone moving in the same direction.

What made communication effective was that it happened regularly and served a clear purpose. Team members could ask questions, share feedback, and address concerns before they turned into bigger issues. Because of this, collaboration felt more natural, problems were resolved more quickly, and the team remained focused on achieving the project's goals.

# Organizational Tools and Scrum Principles

Many organizational tools and Scrum principles have led to the success of the SNHU Travel Project. The product backlog served as a central repository for requirements and user stories, helping the team prioritize work according to stakeholder value. User stories translated customer needs into development tasks and provided a clear understanding of the project objectives.

Sprint planning sessions were incredibly important because they helped establish goals and determine which backlog items would be completed in every sprint. Daily Scrum meetings provide transparency by giving frequent updates on progress and obstacles. Sprint reviews also give stakeholders an opportunity to evaluate completed work and provide feedback, while end-of-sprint reflection meetings encourage reflection and continuous improvement.

These tools supported key Agile principles such as adaptability, customer focus, and iterative development. Rather than completing the entire project at once, the team worked in sections and continued to improve both the product and development process. This approach increased efficiency and helped ensure that the stakeholders demands remained the primary focus throughout the entire project.

# Evaluating the Agile Process

Overall, the Scrum-Agile approach was incredibly effective for the SNHU travel project. Among it’s strengths, was the flexibility is gave the entire team throughout. Because the development occurred in iterative cycles, the team could communicate more efficiently and quickly when needed. This allowed for the team to respond quicker to change requirements and stakeholder feedback. Frequent communication and collaboration improved transparency and helped identify issues early. Continuous testing and regular reviews also contributed to higher software quality and increased stakeholder satisfaction.

Even with these advantages, Agile presented some challenges. One of those challenges is the need for ongoing communication and active participation from all team members. The need for frequent meetings and collaboration activities can require additional time and coordination. Some Agile projects may also experience a change in priorities, so this can ultimately make long-term projects more difficult.

Despite the challenges, Scrum-Agile was the best methodology for the SNHU Travel project. Requirements evolved throughout the development, making adaptability essential. User stories, sprint reviews, and regular feedback allowed for a smooth project run but also maintaining alignment with stakeholder expectations. A waterfall approach would have provided less flexibility and would have made changes more costly overall. Based on the project experience, Agile provided the collaboration, responsiveness, and continuous improvement necessary for successful project completion.

# Conclusion

The SNHU Travel project demonstrated the value of the Scrum-Agile process throughout the software development life cycle. By participating in multiple Scrum roles, creating and completing user stories, developing test cases, and engaging in Agile communication practices, I gained a greater understanding of how successful software projects are managed. Agile practices encouraged collaboration, flexibility, and continuous improvement while helping the team adapt to changing requirements. The lessons learned during this project reinforced the importance of Scrum-Agile methodologies and highlighted their effectiveness in delivering value to both stakeholders and customers.